M E M O R A N D U M

To: 	Missouri Public Service Commission Official Case File

Tariff File No. n/a	Case No. CO-2004-0469

From:	Natelle Dietrich

Telecommunications Department

John Van Eschen 4-08-04			/s/ William K. Haas 04/09/04

Utility Operations Division/Date		General Counsel’s Office/Date

Subject:	Staff Recommendation on Petition for Modification of Local Number Portability Obligations and Motion for Expedited Treatment

Date: March 31, 2004

On March 16, 2004, Chariton Valley Telecom Corporation (Chariton Valley), a competitive local exchange carrier, filed a Petition for Modification and Motion for Expedited Treatment (Petition).  On April 6, 2004, Chariton Valley filed proprietary information in support of its Petition.

# Background

Section 251(b) of the Telecommunications Act (Act) requires local exchange carriers to provide local number portability (LNP), to the extent technically feasible, in accordance with requirements prescribed by the FCC.  Local number portability is defined as “the ability of users of telecommunications services to retain, at the same location, existing telecommunications numbers without impairment of quality, reliability or convenience when switching from one telecommunications carrier to another.”  In 1996, the FCC released the Local Number Portability First Report and Order, noting that “section 251(b) requires local exchange carriers to provide number portability to all telecommunications carriers, and thus to Commercial Mobile Radio Service (CMRS) providers as well as wireline service providers.”   The FCC concluded that “the public interest is served by requiring the provision of number portability by CMRS providers because number portability will promote competition between providers of local telephone services and thereby promote competition between providers of interstate access services.”

In 1997, the FCC adopted recommendations for wireline-to-wireline number portability, limiting porting, due to technical limitations, to carriers with facilities or numbering resources in the same rate center.  At the same time, the FCC directed the North American Numbering Council (NANC) to develop standards and procedures to provide for wireless carrier participation in local number portability.

In 1998, the NANC submitted a report on the technical issues associated with wireless-to-wireline porting.  The report discussed such issues as: the differences between the local service areas of wireless and wireline carriers and the differences in associating a subscriber’s number to a particular rate center.  Because of the differences noted in the report, the NANC indicated that if a wireless subscriber, with an NPA-NXX outside of the wireline rate center where the subscriber is located, seeks to port his or her number to a wireline carrier, that wireline carrier may not be able to receive the ported number.  Additional reports were issued in subsequent years.

On January 23, 2003, and again on May 13, 2003, the Cellular Telecommunication and Internet Association (CTIA) filed petitions with the FCC seeking a declaratory ruling that wireline carriers have an obligation to port their customers’ numbers to wireless carriers whose service areas overlap the wireline rate center that is associated with the number.  In its petitions, CTIA claims, “some LECs have narrowly construed their LNP obligations with regard to wireless carriers, taking the position that portability is only required where the wireless carrier receiving the number already has a point of presence or numbering resources in the wireline rate center.”  In response to these petitions, on November 10, 2003, the FCC released its Memorandum Opinion and Order and Further Notice of Proposed Rulemaking (Opinion).  In its Opinion, the FCC established a May 24, 2004 deadline by which “LECs [outside the top 100 MSAs] must port numbers to wireless carriers where the requesting wireless carrier’s coverage area overlaps the geographic location of the rate center in which the customer’s wireline number is provisioned, provided that the porting-in carrier maintains the number’s original rate center designation following the port.”

Chariton Valley’s Petition

Chariton Valley requests that the Missouri Public Service Commission grant a modification of the FCC’s LNP requirements to address call rating and call routing issues discussed more fully below.  Chariton Valley further requests a Commission decision on or before April 15, 2004.  However, if the Commission is not able to issue a decision by April 15, 2004, Chariton Valley requests a suspension of at least six months after the effective date of the Commission’s order.

Chariton Valley states that according to 47 U.S.C. §251(f)(2), a rural local exchange carrier with fewer than two percent of the Nation’s subscriber lines installed in the aggregate nationwide can petition a state commission for a suspension or modification of the application of requirements found in Section 251(b) and (c).  The FCC Opinion requires the petitioning carrier to provide substantial, credible evidence that there are special circumstances to justify the suspension and Section 251(f)(2) states:

The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modification –

- is necessary –

    - to avoid a significant adverse economic impact on users of telecommunications services generally;

    - to avoid imposing a requirement that is unduly economically burdensome; or

    - to avoid imposing a requirement that is technically infeasible; and

- is consistent with the public interest, convenience, and necessity.

Staff offers the following analysis of the Petition to assist the Commission in making its determination under Section 251(f)(2).

### Request for Modification

In its Petition, Chariton Valley states its switches are already equipped for wireline/wireline LNP.  Therefore, Chariton Valley seeks modification of the FCC’s LNP requirements to address call rating and routing issues associated with transporting wireline/wireless ported calls.  As Chariton Valley points out, the FCC has recognized there may be problems with routing and rating calls for small rural LECs, but the FCC has not yet addressed the issue.  In its Opinion, the FCC “recognize[d] the concerns of these carriers, but [found] that they are outside the scope of this order…We make no determination, however, with respect to routing of ported numbers, because the requirements of our LNP rules do not vary depending on how calls to the number will be routed after the port occurs.  Moreover, as CTIA notes, the rating and routing issues raised by the rural wireline carriers have been raised in the context of non-ported numbers and are before the Commission in other proceedings.”

Chariton Valley has defined local exchange boundaries, with no apparent wireless point of presence within those boundaries.  Therefore, facilities would have to be built or arrangements would have to be negotiated with third party transiting carriers such as Southwestern Bell Telephone Company to complete calls once end users port their landline number to a wireless carrier.  Attachment A is representative of this arrangement.

Put simply, in today’s environment, two Chariton Valley customers, Neighbor “Smith” and Neighbor “Jones”, can call each other from their wireline numbers as part of their local calling scope.  If Neighbor “Jones” ports his wireline number to Big National Wireless Corp., which has no apparent presence within the Chariton Valley calling scope, Neighbor “Smith” may incur long distance charges to call the previously local number of now-wireless Neighbor “Jones”.  Since Neighbor “Smith” continues to call the same 7-digit local number he always called without knowing his neighbor ported, he may not know long distance charges were incurred until such time as he receives his local telephone bill from Chariton Valley.

In paragraph 11 of its Petition, Chariton Valley seeks a modification such that once LNP capability is achieved, if the wireless carrier(s) want calls transported to a point outside Chariton Valley’s local service area, the wireless carrier(s) will need to either establish facilities and/or make arrangements with third party carriers to transport the ported number and any associated calls.  Until such arrangements are made, Chariton Valley can provide a recording indicating that it no longer serves the ported number, but the call can be completed by dialing (1+ area code).

## Adverse Economic Impact on Users of Telecommunications Services

Chariton Valley provided cost data on the implementation and recurring costs associated with database administration/use.  In its proprietary cost data, Chariton Valley indicates a cost to set up the graphical user interface for database services.  There will also be a monthly recurring charge for database administration plus a per “dip” charge of.  Chariton Valley has not requested any relief based on this cost information.

Chariton Valley recognizes it will be able to recover implementation and ongoing monthly costs through a charge on customers.  However, it states that if the Commission does not grant the modification, then Chariton Valley will be forced to recover transport costs from its end users, thus, defying the principle of placing costs on the cost causer.  Chariton Valley states the economic burden is significant since its end users will already incur implementation and on-going costs and since few of its subscribers are expected to take advantage of the wireline/wireless porting ability.

### Unduly Economically Burdensome

Chariton Valley states that requiring it to deliver calls outside of its exchange boundaries would impose a substantial burden because it would be forced to divert limited capital resources from the provision of reliable, high-quality services.  Chariton

Valley states the requirement would force it to provide service outside its certificated service area.  Finally, Chariton Valley states requiring wireline/wireless LNP is uneconomical because it requires Chariton Valley to devote limited resources for a small number of subscribers to port rather than applying those funds to upgrade infrastructure that will benefit a large number of subscribers.

## Public Interest

Chariton Valley claims the suspension and modification will ensure subscribers are not forced to bear significant costs while receiving little benefit.  Chariton Valley also states modification will prevent it from incurring costs before the call rating and routing issues are addressed by the FCC.  Chariton Valley states modification prevents customer confusion because the customer will be charged toll for what appeared to be a local call.  Finally, Chariton Valley notes the Commission has historically required there be some minimal level of customer concern or “community of interest” before requiring a rate of return regulated company to expend significant resources to offer a new service.  (Staff notes Chariton Valley is not a rate of return company, but a competitive company).

As previously discussed, the FCC, in its November 2003 Opinion, found that wireline/wireless porting will promote competition.  On May 5, 1998, the FCC adopted its Third Report and Order, implementing cost recovery mechanisms for local number portability.  In the Report and Order, the FCC noted, “Carriers not subject to rate regulation-such as competitive LECs, CMRS providers, and non-dominant IXCs-may recover their carrier-specific costs directly related to providing number portability in any lawful manner consistent with their obligations under the communications Act.

As for the database query costs, the FCC requires LECs to treat the query service charge as a new service within the meaning of Section 61.49(g).  However, querying calls, and the associated charges, prior to the date the first number is ported from that LEC’s switch was found to be inconsistent with the FCC’s Third Report and Order and Cost Classification Order.  Therefore, end users should not be charged the monthly recurring cost until such time as the first number is actually ported.

### Recommendation

Staff recommends the Commission approve Chariton Valley’s request for modification to address call rating and routing issues as identified in paragraph 11 of its Petition pursuant to Section 251 (f)(2)(A)(i) and (B).  Staff recommends the Commission effectuate that approval by affirmatively stating in its order that neither Chariton Valley, nor its wireline customers, will be responsible for any transport or long distance charges associated with porting numbers and any associated calls outside Chariton Valley’s local service area.  Once Chariton Valley receives the modification, it would be able to notify wireless carriers that it was not the responsibility of Chariton Valley to establish facilities and/or arrangements with third party carriers to transport calls to a point outside of its local serving area.  Staff recommends this modification be a conditional modification until such time as the FCC further addresses the rating and routing issues associated with porting numbers.

Staff also recommends the Commission authorize Chariton Valley to block seven-digit dialed calls to ported numbers where the facilities and/or appropriate third party arrangements have not been established (i.e., block calls that would appear to be local, but in fact are long distance calls).  Finally, Staff recommends the Commission direct Chariton Valley to establish an intercept message once the first number is ported so that remaining Chariton Valley subscribers are informed of any call rating and routing issues associated with completing a call to a ported number.  Such message could be similar to the text in Chariton Valley’s application as noted above or similar to:  “The number you are calling has been ported to another carrier.  That carrier has not made arrangements to complete the call as dialed.”

Since Chariton Valley states it is LNP capable, there is no reason for the Commission to grant a six-month suspension of the requirements.

The Company is not delinquent in filing an annual report and paying the PSC assessment.

The Company is delinquent.  Staff recommends the Commission grant the requested relief/action on the condition the applicant corrects the delinquency.  The applicant should be instructed to make the appropriate filing in this case after it has corrected the delinquency.

( No annual report   Unpaid PSC assessment.  Amount owed:      )

Telephone Number Portability, CC Docket No. 95-116, First Report and Order and Further Notice of Proposed Rulemaking, 11 FCC Rcd 8352 (1996).

Id. at para. 152.

Id. at para. 153.

CTIA Petition for Declaratory Ruling, CC Docket No. 95-116, filed Jan. 23, 2003.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para. 22.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order and Further Notice of Proposed Rulemaking, November 10, 2003 at para 40.

Id. at para. 136.

In the Matter of Telephone Number Portability, CC Docket No. 95-116, Memorandum Opinion and Order on Reconsideration and Order on Application for Review, February 15, 2002, at para. 100.